GrowthTrack AI

Product Development Roadmap

Version 1.0 | January 2026

# Product Vision

To become the world's most trusted and comprehensive child development monitoring platform, empowering parents and healthcare providers with AI-powered insights that support every child's unique developmental journey from infancy through early childhood.

# Strategic Goals

Achieve 1 million active users within 24 months of launch

Maintain 85%+ user satisfaction score

Establish partnerships with 500+ pediatric practices

Obtain FDA clearance and international regulatory approvals

Build evidence base through clinical validation studies

Expand to 30+ languages within 3 years

Achieve profitability by month 24

# Development Phases

## Pre-Launch Phase (Months -3 to 0)

Focus: Foundation and preparation

Finalize product specifications and architecture

Hire core team (engineers, data scientists, pediatric advisors)

Set up development infrastructure and CI/CD pipelines

Establish clinical advisory board

Begin FDA pre-submission process

Develop brand identity and marketing materials

Build alpha version for internal testing