GrowthTrack AI

Feature Set Document - MVP to Future Vision

Version 1.0 | January 2026

# Table of Contents

1. Introduction

2. Feature Prioritization Framework

3. MVP Features (Phase 1: Months 0-6)

4. Enhanced Features (Phase 2: Months 7-12)

5. Advanced Features (Phase 3: Months 13-18)

6. Future Vision (Phase 4: Months 19-36)

7. Feature Dependencies and Roadmap

8. Success Metrics

# 1. Introduction

## 1.1 Purpose

This document provides a comprehensive catalog of features for GrowthTrack AI, organized by development phase from MVP to future vision. Each feature includes priority classification, effort estimation, user stories, and acceptance criteria to guide development and ensure alignment with product strategy.

## 1.2 Document Structure

Features are organized into four phases representing progressive product evolution:

Phase 1 (MVP): Core functionality needed for initial launch and user validation

Phase 2 (Enhanced): Features that differentiate the product and drive premium conversions

Phase 3 (Advanced): Sophisticated capabilities for market leadership

Phase 4 (Future Vision): Innovation features for long-term competitive advantage

## 1.3 Target Users

The platform serves three primary user groups:

Parents and Caregivers: Primary users who track their children's development

Healthcare Providers: Pediatricians and specialists who monitor patients

Administrators: Practice managers and system administrators

# 2. Feature Prioritization Framework

## 2.1 MoSCoW Method

Features are prioritized using the MoSCoW framework:

| Priority | Definition | Impact on Launch |
| --- | --- | --- |
| Must Have | Critical features without which the product cannot launch | Blocks release |
| Should Have | Important features that add significant value | Can be postponed if needed |
| Could Have | Desirable features that improve experience | Nice to have but not essential |
| Won't Have (Now) | Features deferred to future phases | Explicitly out of scope |

## 2.2 Effort Estimation

Development effort is estimated in relative terms:

| Effort Level | Definition | Typical Duration |
| --- | --- | --- |
| Low | Simple implementation, minimal dependencies | 1-2 weeks |
| Medium | Moderate complexity, some integration required | 3-6 weeks |
| High | Complex feature, multiple components | 2-3 months |
| Very High | Major subsystem, significant R&D | 4-6 months |

# 3. MVP Features (Phase 1: Months 0-6)

The MVP focuses on core value proposition: enabling parents to track their child's development with evidence-based assessments. The goal is to validate product-market fit with essential features only.

## Target Metrics:

1,000 beta users

70% user retention after 30 days

4.0+ app store rating

50 active healthcare provider users

Complete 500 comprehensive assessments

## 3.1 User Management & Authentication

#### Email/Password Registration

Priority: Must Have | Effort: Low

Allow users to create accounts using email and password with secure authentication.

User Story: As a parent, I want to create an account with my email so that I can securely access the app and protect my child's data.

Acceptance Criteria:

User can register with valid email and password (min 8 characters)

Email verification link sent to confirm account

Account cannot be used until email is verified

Password strength indicator displayed during registration

Duplicate email addresses are rejected with clear error message

Password stored using bcrypt hashing

#### Social Login (Google, Apple)

Priority: Should Have | Effort: Medium

Enable quick registration and login via Google and Apple OAuth.

User Story: As a user, I want to sign in with my Google/Apple account so that I can start using the app quickly without creating another password.

Acceptance Criteria:

Google OAuth integration functional

Apple Sign-In integration functional

User profile populated with name and email from OAuth provider

Existing email accounts can link social login

Error handling for OAuth failures

Privacy policy and terms acceptance required on first login

#### Password Recovery

Priority: Must Have | Effort: Low

Allow users to reset forgotten passwords via email.

User Story: As a user who forgot my password, I want to receive a reset link via email so that I can regain access to my account.

Acceptance Criteria:

Forgot password link on login screen

Reset link sent to registered email

Link expires after 24 hours

User can set new password meeting requirements

Confirmation message after successful reset

Previous password cannot be reused

#### User Profile Management

Priority: Must Have | Effort: Low

Enable users to view and edit their account information.

User Story: As a user, I want to update my profile information so that my contact details and preferences are current.

Acceptance Criteria:

View current profile information (name, email, phone)

Edit name and phone number

Email change requires verification

Profile photo upload (optional)

Save changes with confirmation message

Delete account option with confirmation dialog

## 3.2 Child Profile Management

#### Create Child Profile

Priority: Must Have | Effort: Medium

Allow users to add child profiles with essential demographic information.

User Story: As a parent, I want to create a profile for my child so that I can track their development separately.

Acceptance Criteria:

Enter child's name (required)

Select date of birth (required, date picker)

Select gender (male, female, prefer not to say)

Enter birth weight and length (optional, with unit selection)

Enter gestational age for premature births (optional)

Select ethnicity (optional, multiple selection allowed)

Add profile photo (optional)

Save profile with validation

Confirmation message on successful creation

#### Multiple Child Support

Priority: Should Have | Effort: Low

Enable tracking of multiple children under one account.

User Story: As a parent with multiple children, I want to manage separate profiles for each child so that their data doesn't get mixed up.

Acceptance Criteria:

Add up to 5 children per account (MVP limit)

Switch between child profiles from dashboard

Visual distinction between profiles (colors, photos)

All features available for each child independently

Delete child profile with confirmation

Export individual child data

#### Edit Child Profile

Priority: Must Have | Effort: Low

Allow users to update child profile information.

User Story: As a parent, I want to update my child's profile when information changes so that assessments remain accurate.

Acceptance Criteria:

Edit all profile fields except date of birth

Date of birth can only be corrected within 7 days of creation

Changes saved with confirmation

History of major changes logged

Cancel option returns without saving

## 3.3 Growth Tracking

#### Manual Measurement Entry

Priority: Must Have | Effort: Low

Enable parents to manually log weight, height, and head circumference measurements.

User Story: As a parent, I want to log my child's measurements so that I can track their physical growth over time.

Acceptance Criteria:

Enter weight (kg or lbs with toggle)

Enter height/length (cm or inches with toggle)

Enter head circumference (cm or inches with toggle)

Date/time auto-populated with current date (editable)

All three measurements optional but at least one required

Add notes field (optional)

Attach photo (optional)

Input validation for reasonable ranges

Save measurement with confirmation

#### Measurement History View

Priority: Must Have | Effort: Low

Display historical measurements in chronological order.

User Story: As a parent, I want to see all my child's past measurements so that I can review their growth progress.

Acceptance Criteria:

List view of all measurements sorted by date (newest first)

Display measurement date, values, and units

View attached photos when tapped

Edit existing measurements

Delete measurements with confirmation

Filter by measurement type

Search by date range

#### WHO Growth Charts

Priority: Must Have | Effort: High

Display child's growth on WHO standardized percentile curves.

User Story: As a parent, I want to see my child's growth on standard charts so that I can understand if they're developing normally.

Acceptance Criteria:

Weight-for-age chart (0-60 months)

Height-for-age chart (0-60 months)

Head circumference-for-age chart (0-60 months)

Display WHO percentile curves (3rd, 5th, 25th, 50th, 75th, 95th, 97th)

Plot child's measurements on appropriate chart

Gender-specific charts

Zoom and pan functionality

Toggle between metric and imperial units

Visual indicators for concerning ranges

Export chart as image

#### Growth Percentile Calculation

Priority: Must Have | Effort: Medium

Calculate and display percentile scores for each measurement.

User Story: As a parent, I want to know what percentile my child is in so that I can understand their growth relative to peers.

Acceptance Criteria:

Calculate exact percentile for each measurement

Display percentile on measurement entry screen

Show percentile change from previous measurement

Color-coded indicators (green = normal, yellow = monitor, red = concern)

Age-corrected calculations for premature births

Z-score displayed for healthcare providers

Explanation of percentiles in plain language

## 3.4 Developmental Milestone Tracking

#### Milestone Checklist (Motor Skills)

Priority: Must Have | Effort: Medium

Provide age-appropriate motor development milestone checklist.

User Story: As a parent, I want to check off motor milestones my child has achieved so that I can track their physical development.

Acceptance Criteria:

Display milestones appropriate for child's age (±3 months)

Separate gross motor and fine motor sections

Checkbox to mark milestone as achieved

Date auto-recorded when milestone marked

Add notes about how/when milestone achieved

Attach photo or video (optional)

Visual progress indicator

Undo marking if accidentally checked

Milestones sourced from WHO/CDC guidelines

#### Milestone Checklist (Language Skills)

Priority: Must Have | Effort: Medium

Provide age-appropriate language development milestone checklist.

User Story: As a parent, I want to track my child's language milestones so that I can monitor their speech and communication development.

Acceptance Criteria:

Display language milestones for child's age (±3 months)

Separate receptive and expressive language sections

Checkbox to mark milestone as achieved

Date auto-recorded when marked

Vocabulary tracker for word count

Examples of typical behaviors for each milestone

Add notes field

Audio recording option for speech samples

Progress visualization

#### Milestone Alerts and Reminders

Priority: Should Have | Effort: Low

Send notifications about upcoming milestones to track.

User Story: As a parent, I want to be reminded about upcoming milestones so that I know what to look for in my child's development.

Acceptance Criteria:

Push notifications for age-appropriate milestones

Configurable notification frequency (weekly, bi-weekly, monthly)

Gentle, encouraging tone in notifications

Option to snooze reminder

Deep link to specific milestone in app

Notification settings in user preferences

Opt-out option for all notifications

#### Milestone Timeline View

Priority: Could Have | Effort: Medium

Visualize achieved milestones on a timeline.

User Story: As a parent, I want to see when my child reached each milestone so that I can celebrate their progress and share with family.

Acceptance Criteria:

Chronological timeline of achieved milestones

Filter by developmental domain

Display milestone description and date achieved

Show photos/videos attached to milestones

Celebratory animations for new milestones

Share timeline via social media or messaging

Export as PDF

## 3.5 Basic Developmental Assessment

#### Simple Assessment Questionnaire

Priority: Must Have | Effort: Medium

Provide a basic developmental screening questionnaire based on age.

User Story: As a parent, I want to complete a developmental assessment so that I can get feedback on my child's overall development.

Acceptance Criteria:

Age-appropriate questions covering motor and language domains

15-20 questions per assessment (MVP scope)

Yes/No/Not Yet response options

Progress indicator showing completion status

Save and resume capability

Questions based on validated screening tools (ASQ-3 style)

Simple language for parent understanding

Skip question option with explanation

Submit assessment when complete

#### Basic Assessment Results

Priority: Must Have | Effort: Medium

Display assessment results with simple interpretation.

User Story: As a parent, I want to see my assessment results so that I understand my child's developmental progress.

Acceptance Criteria:

Overall score displayed as percentage or descriptive rating

Domain-specific scores (motor, language)

Simple interpretation (On track / Monitor / Discuss with doctor)

Celebrate positive results with encouraging message

For concerns, provide reassurance and next steps

Avoid diagnostic language

Suggest re-assessment timeline

Option to share results with healthcare provider

Save results to child's profile

#### Assessment History

Priority: Should Have | Effort: Low

Store and display past assessment results.

User Story: As a parent, I want to review previous assessments so that I can see how my child's development has progressed over time.

Acceptance Criteria:

List of completed assessments with dates

View full results of any past assessment

Compare two assessments side-by-side

Visual trend over time (improving, stable, concerning)

Export individual assessment as PDF

Delete assessment with confirmation

## 3.6 Basic Reporting

#### Growth Summary Report

Priority: Must Have | Effort: Medium

Generate a simple PDF report of growth measurements and charts.

User Story: As a parent, I want to generate a growth report so that I can share it with my pediatrician during visits.

Acceptance Criteria:

PDF format with clean, professional layout

Child's basic information (name, DOB, age)

Current measurements with percentiles

Growth charts for weight, height, head circumference

Recent measurement history (last 6 months)

Date range of report

Generate report in under 10 seconds

Download to device

Share via email or messaging

#### Milestone Summary Report

Priority: Should Have | Effort: Low

Generate a simple PDF report of milestone achievements.

User Story: As a parent, I want to generate a milestone report so that I can share my child's development progress with family or doctors.

Acceptance Criteria:

PDF format with child information

List of achieved milestones by domain

Dates when milestones reached

Percentage of age-appropriate milestones achieved

Most recent assessment results summary

Generate in under 10 seconds

Download and share options

## 3.7 Mobile Application Fundamentals

#### iOS App (iPhone)

Priority: Must Have | Effort: Very High

Native iOS application for iPhone devices.

User Story: As an iPhone user, I want to use GrowthTrack AI on my device so that I can track my child's development conveniently.

Acceptance Criteria:

Available on App Store

iOS 14+ support

Optimized for iPhone screen sizes

Follows iOS design guidelines

Native navigation patterns

Camera integration for photos

Push notification support

Offline capability for core features

App Store rating: target 4.0+

#### Android App

Priority: Must Have | Effort: Very High

Native Android application for Android devices.

User Story: As an Android user, I want to use GrowthTrack AI on my device so that I can track my child's development conveniently.

Acceptance Criteria:

Available on Google Play Store

Android 8+ support

Optimized for various screen sizes

Follows Material Design guidelines

Native navigation patterns

Camera integration for photos

Push notification support

Offline capability for core features

Play Store rating: target 4.0+

#### Onboarding Flow

Priority: Must Have | Effort: Medium

Guide new users through initial setup and key features.

User Story: As a new user, I want to be guided through setup so that I can quickly understand how to use the app.

Acceptance Criteria:

Welcome screen explaining app benefits

Account creation in 3 steps or less

Child profile creation with helper text

Permission requests with clear explanations

Brief feature tour (4-5 screens)

Skip option available

Initial measurement entry

Complete in under 5 minutes

First-use tips contextually displayed

#### Dashboard/Home Screen

Priority: Must Have | Effort: Medium

Provide an intuitive home screen showing key information and actions.

User Story: As a user, I want a clear dashboard so that I can quickly see my child's status and take common actions.

Acceptance Criteria:

Display currently selected child (with switcher for multiple children)

Show child's age prominently

Quick stats: last measurement date, next milestone, assessment status

Action buttons: Add measurement, Complete assessment, View reports

Recent activity feed

Upcoming milestones preview

Notification center access

Settings access

Load in under 2 seconds

## 3.8 Settings and Preferences

#### Unit Preferences

Priority: Must Have | Effort: Low

Allow users to set preferred measurement units.

User Story: As a user, I want to set my preferred units so that I don't have to convert measurements manually.

Acceptance Criteria:

Select metric (kg, cm) or imperial (lbs, inches)

Apply across entire app

Saved to user profile

Charts and reports use selected units

Can change at any time

Automatic conversion when switched

#### Notification Preferences

Priority: Should Have | Effort: Low

Enable users to customize notification settings.

User Story: As a user, I want to control notifications so that I'm not overwhelmed with alerts.

Acceptance Criteria:

Toggle push notifications on/off

Select notification types (milestones, assessments, tips)

Set notification frequency (daily, weekly, monthly)

Quiet hours setting

Email notifications toggle

SMS notifications toggle (if available)

Save preferences

#### Privacy Settings

Priority: Must Have | Effort: Medium

Provide controls for data privacy and sharing.

User Story: As a user, I want to control my data privacy so that I feel secure using the app.

Acceptance Criteria:

View privacy policy

Opt in/out of data sharing for research

Opt in/out of anonymous analytics

Data export option (GDPR compliance)

Account deletion option

View data usage explanation

Manage connected healthcare providers

#### Help and Support

Priority: Should Have | Effort: Low

Provide access to help resources and customer support.

User Story: As a user, I want to access help so that I can resolve issues and learn how to use features.

Acceptance Criteria:

FAQ section with common questions

In-app tutorials for key features

Contact support form

Email support with 48-hour response target

View app version and device information

Report a bug option

Feature request submission

## 3.9 MVP Feature Summary

The MVP includes 25 core features focused on essential tracking and assessment capabilities. This foundation enables parents to monitor growth and milestones while gathering feedback for product refinement.

| Category | Feature Count |
| --- | --- |
| Must Have | 18 features |
| Should Have | 7 features |
| Could Have | 1 feature |

# 4. Enhanced Features (Phase 2: Months 7-12)

Phase 2 introduces sophisticated features that differentiate GrowthTrack AI from competitors, including AI-powered assessments with demographic adjustments, all five developmental domains, and healthcare provider collaboration tools.

## Target Metrics:

50,000 active users

2,500 premium subscribers (5% conversion)

75% 30-day retention

200 healthcare provider users

4.2+ app store rating

10,000 comprehensive assessments completed

## 4.1 Comprehensive AI-Powered Assessment

#### Five-Domain Assessment

Priority: Must Have | Effort: High

Expand assessment to cover all five developmental domains with AI analysis.

User Story: As a parent, I want a comprehensive assessment covering all areas of development so that I get a complete picture of my child's progress.

Acceptance Criteria:

Motor domain: gross and fine motor skills (12-15 questions)

Cognitive domain: problem-solving, learning (10-12 questions)

Language/Vocal domain: speech and communication (12-15 questions)

Hearing/Sensory domain: auditory and sensory processing (8-10 questions)

Social-Emotional domain: interactions and emotions (10-12 questions)

Total 52-64 questions per comprehensive assessment

Adaptive questioning based on responses

Estimated completion time 15-20 minutes

Save and resume at any time

#### AI-Powered Assessment Analysis

Priority: Must Have | Effort: Very High

Use machine learning to analyze responses and provide personalized insights.

User Story: As a parent, I want AI analysis of my child's assessment so that I receive accurate, personalized feedback.

Acceptance Criteria:

Domain-specific percentile scores

Overall development score

Identification of strengths and areas for growth

Confidence intervals for scores

Age-adjusted scoring

Comparison to WHO/CDC norms

Personalized recommendations

Clear explanation of AI reasoning

Results presented in under 5 seconds

#### Demographic Adjustment Algorithm

Priority: Must Have | Effort: Very High

Apply optional demographic adjustments to assessment results for increased accuracy.

User Story: As a parent from a specific ethnic background, I want assessments adjusted for my child's demographics so that results reflect appropriate norms.

Acceptance Criteria:

Optional ethnicity-based adjustment

Geographic region consideration

Transparent explanation when adjustment applied

User can enable/disable demographic adjustment

Adjustment factors based on research literature

Regular bias testing and calibration

Clear documentation of methodology

Privacy-preserving implementation

#### Early Warning System

Priority: Should Have | Effort: Very High

Identify potential developmental concerns and provide appropriate guidance.

User Story: As a parent, I want to be alerted to potential developmental concerns so that I can seek professional help if needed.

Acceptance Criteria:

AI model identifies patterns suggesting delays

Tiered alert system (monitor, discuss, urgent)

Specific domains flagged with concerns

Suggested next steps based on concern level

Avoid causing unnecessary alarm

Recommend professional evaluation when appropriate

Track concern history over time

Option to share concerns with healthcare provider

Sensitivity and specificity >85% (validated)

#### Video-Based Motor Assessment

Priority: Could Have | Effort: Very High

Enable parents to record videos of motor activities for AI analysis.

User Story: As a parent, I want to record my child performing motor activities so that AI can assess their motor development.

Acceptance Criteria:

Guided video recording for specific activities

Video prompts and examples

Maximum 30 seconds per video

Computer vision analysis of movements

Detect milestone achievement from video

Privacy: videos processed locally when possible

Videos stored encrypted

Optional sharing with healthcare provider

Analysis results in under 10 seconds

#### Audio-Based Speech Assessment

Priority: Could Have | Effort: Very High

Record and analyze speech samples for language development evaluation.

User Story: As a parent, I want to record my child's speech so that AI can assess their language development.

Acceptance Criteria:

Guided audio recording prompts

Examples of expected responses

Maximum 60 seconds per recording

Speech-to-text transcription

Analysis of vocabulary, pronunciation, sentence structure

Privacy: audio processed locally when possible

Audio files stored encrypted

Optional sharing with speech therapist

Analysis results in under 10 seconds

## 4.2 Personalized Recommendations Engine

#### Activity Recommendations

Priority: Should Have | Effort: High

Provide personalized activity suggestions to support development.

User Story: As a parent, I want activity suggestions tailored to my child so that I can actively support their development.

Acceptance Criteria:

Activities matched to child's age and development level

Focus on domains needing support

5-7 new recommendations weekly

Clear instructions with photos/videos

Materials needed listed

Estimated time to complete

Difficulty level indicated

Mark activities as completed

Rate activity effectiveness

Bookmark favorite activities

#### Resource Library

Priority: Should Have | Effort: High

Curated library of articles, videos, and guides on child development.

User Story: As a parent, I want to access expert resources so that I can learn about child development and parenting strategies.

Acceptance Criteria:

Articles organized by topic and age

Video demonstrations

Downloadable activity guides

Expert-authored content

Search functionality

Filter by domain, age, topic

Bookmark articles

Reading history

Recommended content based on child's profile

Multi-language support

#### Local Service Referrals

Priority: Could Have | Effort: High

Provide referrals to local pediatric services when concerns identified.

User Story: As a parent with concerns, I want to find local specialists so that I can get professional help for my child.

Acceptance Criteria:

Database of pediatric specialists by location

Filter by specialty (speech therapy, OT, PT, etc.)

Show providers within specified radius

Provider profiles with credentials

Direct contact information

Map integration

User ratings and reviews (if available)

Insurance acceptance information

Regular database updates

## 4.3 Healthcare Provider Portal

#### Provider Account Creation

Priority: Must Have | Effort: Medium

Enable healthcare providers to create professional accounts.

User Story: As a pediatrician, I want to create a provider account so that I can monitor my patients' development between visits.

Acceptance Criteria:

Separate provider registration flow

Verify professional credentials

Practice information collection

NPI number validation (US)

License verification

Terms of service and BAA acceptance

Account pending approval (manual review)

Approval notification within 48 hours

#### Patient Invitation System

Priority: Must Have | Effort: Medium

Allow providers to invite and connect with patients.

User Story: As a provider, I want to invite my patients to share their data so that I can monitor their development remotely.

Acceptance Criteria:

Invite patients by email or phone

Unique invitation code generation

Parent receives invitation notification

Parent can accept or decline

Consent process for data sharing

Connection established upon acceptance

Provider can revoke access

Parent can disconnect at any time

#### Provider Dashboard

Priority: Must Have | Effort: High

Centralized dashboard for monitoring multiple patients.

User Story: As a provider, I want a dashboard showing all my patients so that I can quickly identify those who need attention.

Acceptance Criteria:

List of connected patients

Status indicators (on track, monitor, concern)

Sort by various criteria (name, age, last assessment, concern level)

Filter patients by status

Quick view of key metrics

Alerts for patients needing attention

Search patients by name

Bulk actions capability

Export patient list

#### Patient Detail View

Priority: Must Have | Effort: High

Detailed view of individual patient's development data.

User Story: As a provider, I want to see detailed information about a patient so that I can make informed clinical decisions.

Acceptance Criteria:

Full growth history with charts

All milestone achievements

Assessment history and results

Demographic information

Parent-provided notes

Photos and videos (if shared)

Concerning findings highlighted

Add provider notes (private)

Generate clinical report

Print or export data

#### Secure Messaging

Priority: Should Have | Effort: Medium

Enable HIPAA-compliant messaging between providers and parents.

User Story: As a provider, I want to message parents securely so that I can provide guidance and request information.

Acceptance Criteria:

Encrypted messaging

Message thread per patient

Attachment support (images, PDFs)

Read receipts

Push notifications for new messages

Message archive

Search message history

Automatic retention policy

Compliance with HIPAA requirements

## 4.4 Premium Subscription Features

#### Subscription Management

Priority: Must Have | Effort: Medium

Enable users to subscribe to premium tier for advanced features.

User Story: As a user, I want to upgrade to premium so that I can access comprehensive assessments and unlimited reports.

Acceptance Criteria:

Clear comparison of free vs premium features

Monthly ($9.99) and annual ($89.99) options

7-day free trial for new subscribers

Stripe/PayPal payment integration

Secure payment processing

Subscription management (upgrade, downgrade, cancel)

Receipt generation

Renewal reminders

Automatic renewal with opt-out

Refund policy (prorated)

#### Unlimited Assessments

Priority: Must Have | Effort: Low

Remove assessment frequency limits for premium users.

User Story: As a premium user, I want unlimited assessments so that I can track my child's development as frequently as needed.

Acceptance Criteria:

No limit on assessment frequency

All five domains available

Full AI analysis for all assessments

Historical comparison across all assessments

Export all assessment data

#### Advanced Reports

Priority: Must Have | Effort: Medium

Generate comprehensive, professional-grade development reports.

User Story: As a premium user, I want detailed reports so that I can share comprehensive information with specialists.

Acceptance Criteria:

Comprehensive development report (all domains)

Growth report with extended history (24+ months)

Milestone achievement report with photos

Progress report comparing multiple time periods

Custom date range selection

Professional formatting suitable for healthcare providers

Export as PDF

No watermark

Generate unlimited reports

#### Multi-Child Family Plan

Priority: Should Have | Effort: Low

Allow premium users to track unlimited children.

User Story: As a premium user with multiple children, I want to track all my children so that I can manage their development in one place.

Acceptance Criteria:

Unlimited child profiles

All premium features for each child

Family dashboard comparing children

Bulk operations across children

Family report with all children

Shared caregiver access (spouse, grandparents)

#### Priority Support

Priority: Should Have | Effort: Low

Provide expedited customer support for premium users.

User Story: As a premium user, I want priority support so that I can get help quickly when I have questions.

Acceptance Criteria:

24-hour response time (vs 48 hours free tier)

Dedicated support email

Live chat support during business hours

Phone support option

Priority bug fixes

Beta feature access

## 4.5 Web Application

#### Responsive Web App

Priority: Should Have | Effort: Very High

Provide full-featured web application accessible via browser.

User Story: As a user, I want to access GrowthTrack AI on my computer so that I can view data on a larger screen and manage information more easily.

Acceptance Criteria:

Responsive design (desktop, tablet, mobile browser)

All core features available on web

Synchronized with mobile app

Browser support: Chrome, Safari, Firefox, Edge (latest 2 versions)

Keyboard navigation support

Print functionality

Export capabilities

Fast page load times (<3 seconds)

Progressive web app (PWA) capabilities

#### Enhanced Data Visualization

Priority: Could Have | Effort: High

Provide interactive charts and visualizations on web platform.

User Story: As a user on web, I want interactive charts so that I can explore my child's development data in detail.

Acceptance Criteria:

Interactive growth charts with hover details

Zoom and pan functionality

Multi-child comparison charts

Milestone progress visualizations

Domain-specific radar charts

Trend analysis graphs

Export charts as images

Print-friendly views

## 4.6 Multi-Language Support

#### Initial Language Expansion

Priority: Should Have | Effort: Very High

Add support for 5 major languages beyond English.

User Story: As a non-English speaker, I want to use the app in my language so that I can understand all features and recommendations.

Acceptance Criteria:

Languages: English, Spanish, French, German, Mandarin Chinese

All UI text translated

Assessment questions culturally adapted

Resources in target languages

Language selection in settings

Automatic detection based on device language

Consistent terminology across app

Professional translation (not machine translation)

Cultural appropriateness review

## 4.7 Phase 2 Feature Summary

Phase 2 adds 20 significant features that transform GrowthTrack AI into a comprehensive, AI-powered platform with healthcare provider collaboration. These features drive premium conversions and establish competitive differentiation.

| Category | Feature Count |
| --- | --- |
| Must Have | 12 features |
| Should Have | 6 features |
| Could Have | 4 features |

# 5. Advanced Features (Phase 3: Months 13-18)

Phase 3 focuses on advanced integrations, sophisticated analytics, and features that position GrowthTrack AI as the enterprise-grade solution for healthcare organizations.

## Target Metrics:

200,000 active users

15,000 premium subscribers (7.5% conversion)

500 healthcare provider professional accounts

80% 30-day retention

4.5+ app store rating

10 health system partnerships

50,000+ assessments monthly

## 5.1 Electronic Medical Records Integration

#### HL7 FHIR API Integration

Priority: Must Have | Effort: Very High

Bidirectional data exchange with EMR systems using FHIR standard.

User Story: As a provider, I want GrowthTrack AI to integrate with my EMR so that patient data flows seamlessly.

Acceptance Criteria:

FHIR R4 compliance

Import patient demographics from EMR

Export assessments to EMR as observations

Growth data mapped to LOINC codes

Developmental milestones mapped to SNOMED CT

OAuth 2.0 authentication with EMR

Error handling and reconciliation

Support Epic, Cerner, Allscripts APIs

Batch and real-time sync options

#### Smart Device Integration

Priority: Could Have | Effort: High

Connect with smart scales and wearables for automatic data import.

User Story: As a user, I want my smart scale to sync automatically so that I don't have to enter measurements manually.

Acceptance Criteria:

Integration with Withings smart scales

Integration with Fitbit Aria scales

OAuth connection flow

Automatic weight and height import

Data validation and anomaly detection

Manual override option

Sync history visible to user

Disconnect device option

Privacy controls for device data

# 6. Future Vision (Phase 4: Months 19-36)

Phase 4 represents the long-term vision for GrowthTrack AI, incorporating cutting-edge technologies and innovative features that push the boundaries of child development monitoring.

Note: These features are aspirational and subject to technological feasibility, regulatory approval, and market validation.

## 6.1 Advanced AI Capabilities

#### Predictive Development Modeling

Priority: Could Have | Effort: Very High

Use AI to predict future developmental trajectories and potential concerns.

User Story: As a parent, I want to know if my child is likely to need interventions so that I can act proactively.

Acceptance Criteria:

Predict growth trajectory 6-12 months ahead

Identify risk factors for developmental delays

Personalized probability scores

Confidence intervals for predictions

Regular model updates as child grows

Transparent uncertainty communication

Recommendations for preventive interventions

Clinical validation required before launch

Regulatory approval for predictive claims

#### Computer Vision Motor Analysis

Priority: Won't Have (Now) | Effort: Very High

Advanced video analysis for detailed motor skill assessment.

User Story: As a parent, I want AI to analyze my child's movements in detail so that I get professional-grade motor assessments at home.

Acceptance Criteria:

Pose estimation and tracking

Movement pattern recognition

Balance and coordination assessment

Gait analysis

Fine motor precision evaluation

Comparison to normative databases

Frame-by-frame analysis

3D movement reconstruction (if possible)

Generated report with specific findings

#### Natural Language Processing for Speech

Priority: Won't Have (Now) | Effort: Very High

Advanced speech analysis beyond simple transcription.

User Story: As a parent, I want detailed analysis of my child's speech patterns so that I can identify subtle language issues early.

Acceptance Criteria:

Phonetic analysis for pronunciation assessment

Grammar and syntax evaluation

Vocabulary richness scoring

Fluency metrics (stammering, hesitations)

Prosody analysis (intonation, rhythm)

Comparison to age-appropriate norms

Identification of speech sound disorders

Integration with speech therapist referrals

Longitudinal tracking of speech patterns

## 6.2 Augmented Reality Experiences

#### AR Assessment Games

Priority: Won't Have (Now) | Effort: Very High

Interactive AR-based developmental assessments that feel like play.

User Story: As a parent, I want engaging assessments that my child enjoys so that I get accurate results without stress.

Acceptance Criteria:

AR games for cognitive assessment

AR activities for motor skill evaluation

Real-time tracking of performance

Age-appropriate game difficulty

Automatic scoring and analysis

Fun, colorful graphics

Parent guidance during activities

Results comparable to traditional assessments

Privacy: AR processing on-device

#### AR Milestone Demonstrations

Priority: Won't Have (Now) | Effort: Very High

Show parents what milestones look like through AR overlays.

User Story: As a parent, I want to see what a milestone looks like in action so that I know what to look for in my child.

Acceptance Criteria:

AR models demonstrating milestone behaviors

Overlay on real environment

Age-specific demonstrations

Step-by-step guidance

Interactive: try the activity with guidance

Works on standard smartphones

Library of common milestones

Cultural variations included

## 6.3 Research and Population Health Features

#### Research Data Portal

Priority: Could Have | Effort: Very High

Enable researchers to access anonymized data for studies.

User Story: As a researcher, I want to analyze anonymized developmental data so that I can improve our understanding of child development.

Acceptance Criteria:

IRB approval process for data access

Fully anonymized, de-identified datasets

Query interface for researchers

Aggregate statistics and visualizations

API access for approved researchers

Export capabilities

Usage tracking and auditing

User opt-in for research participation

Regular ethics board review

#### Population Health Dashboard

Priority: Could Have | Effort: Very High

Aggregate insights for public health organizations and policymakers.

User Story: As a public health official, I want to see population-level developmental trends so that I can allocate resources effectively.

Acceptance Criteria:

Geographic heatmaps of developmental indicators

Trend analysis over time

Demographic breakdowns

Correlation with socioeconomic factors

Early intervention program effectiveness tracking

Customizable views for different stakeholders

Export reports for policy documents

Privacy-preserving aggregation

Partnerships with public health agencies

## 6.4 Advanced Personalization

#### AI Parenting Coach

Priority: Could Have | Effort: Very High

Conversational AI assistant for parenting guidance and support.

User Story: As a parent, I want an AI assistant to answer my development questions so that I get instant, personalized guidance.

Acceptance Criteria:

Natural language question answering

Context-aware responses based on child's profile

Evidence-based recommendations

Available 24/7

Multi-turn conversations

Escalation to human support when needed

Multiple languages supported

Empathetic, supportive tone

Clear disclaimers about limitations

#### Personalized Milestone Timeline

Priority: Could Have | Effort: High

AI-generated, individualized developmental timeline for each child.

User Story: As a parent, I want a personalized timeline showing when my child is likely to reach milestones so that I have realistic expectations.

Acceptance Criteria:

Predicted milestone achievement dates

Based on child's current progress

Updated dynamically as child develops

Range of normal variation shown

Visual timeline interface

Celebration when predictions accurate

Adjust if child develops faster/slower

Avoid creating anxiety with predictions

Clear uncertainty communication

# 7. Feature Dependencies and Roadmap

Understanding feature dependencies is critical for effective roadmap planning. The diagram below shows key dependencies between major feature areas.

## 7.1 Critical Path Dependencies

User Authentication → All other features (foundational)

Child Profile Management → Growth Tracking, Milestone Tracking, Assessments

Basic Assessment → AI Assessment → Early Warning System

Basic Reporting → Advanced Reports (premium)

Mobile App → Web App (data sync required)

Provider Accounts → Patient Invitations → Provider Dashboard

Assessment Engine → Video/Audio Analysis → Advanced AI Features

Payment System → Premium Features → Subscription Management

## 7.2 Parallel Development Opportunities

Several feature areas can be developed in parallel by different teams:

Growth Tracking and Milestone Tracking (minimal overlap)

iOS and Android apps (platform-specific teams)

Resource Library and Activity Recommendations (content team)

Provider Portal and Premium Features (different user bases)

Multi-language support (translation can happen alongside other work)

# 8. Success Metrics by Phase

Each feature and phase has associated success metrics to measure effectiveness and guide iteration.

| Phase | Feature Adoption | User Engagement | Business Impact |
| --- | --- | --- | --- |
| MVP | Growth tracking: 90%+ users Basic assessment: 60%+ users | 30-day retention: 70% Weekly active: 50% | 1,000 users 50 providers 4.0+ rating |
| Phase 2 | AI assessment: 40%+ users Premium features: 5%+ | 30-day retention: 75% Weekly active: 55% | 50,000 users 2,500 premium 200 providers |
| Phase 3 | EMR integration: 30%+ providers Device sync: 20%+ users | 30-day retention: 80% Weekly active: 60% | 200,000 users 15,000 premium 500 providers |
| Phase 4 | Advanced AI: 25%+ premium Research participation: 40%+ | 30-day retention: 85% Weekly active: 65% | 1M+ users 100,000 premium 2,000 providers |

# Conclusion

This feature set document provides a comprehensive roadmap from MVP through future vision, totaling over 80 features across four major development phases. The phased approach allows for iterative development, user feedback incorporation, and risk mitigation while building toward a world-class child development monitoring platform.

Key principles guiding feature development:

User value first: Every feature must provide clear value to parents or providers

Evidence-based: All assessments and recommendations grounded in research

Privacy and security: Foundational requirements for every feature

Accessibility: Features designed for diverse users and abilities

Clinical validation: AI features validated through rigorous testing

Regulatory compliance: Proactive consideration of FDA, HIPAA, GDPR requirements

Scalability: Architecture supports growth from thousands to millions of users

Cultural sensitivity: Features adapted for global audience